Project 2-1:

Risk Analysis

| Risk | Likelihood | Affect | Prevention plan |
| --- | --- | --- | --- |
| 1.Inreliable eye tracking | Medium | High : Incorrect eye/head position would cause the parallax effect to move incorrectly or not work at all | Test the eye-tracking solution early under different lighting conditions, distances and webcam positions. Compare different tracking approaches and define acceptable tracking accuracy before implementation. |
| 2. Insufficient real-time performance | High | High : Delays or low frame rates could make the parallax illusion unconvincing and reduce the quality of the interface. | Measure frame rate , processing time latency throughout development. Profile individual components and optimize the most expensive operations. Use simpler scenes when necessary and test performance on the target hardware. |
| 3. Lighting and environmental conditions affect tracking | Medium | Medium/High : Changes in lighting, shadows or background could reduce the accuracy of the computer-vision system. | Test the system under multiple realistic lighting conditions. Define recommended conditions for user and improve preprocessing/tracking where possible. |
| 4. Integration problems between components | Medium | High : Eye tracking, graphics rendering and the parallax calculation may work individually but fail when combined. | Integrate components incrementally rather than waiting until the end. Define clear interfaces between components and perform regular integration test using Git branches and small commits. |
| 5. Parallax effects does not create a convincing 3D illusion | Medium | High : The main purpose of the project is to create the perception of depth, so an incorrect implementation would reduce the effectiveness of the final product. | Develop and test a simple parallax prototype early. Test different camera/projection parameters and scenes. Use feedback from team members and later user studies to improve the effect. |
| 6. Graphics scenes are too complex for real-time rendering | Medium | High : Complex scenes could reduce the frame rate and introduce trembles or delays. | Star with simple scenes and gradually increase complexity. Measure performance for scenes with different numbers of objects and optimize models, rendering and scene complexity when required. |
| 7. Software/library compatibility or technical problems | Medium | Medium/High : MediaPipe,OpenCV graphics libraries may behave differently across computers or versions. | Decide on software versions early and documents the development environment. Test components before full integration and maintain clear setup instructions in the GitHub repository |
| 8. Team members fall behind or tasks are unevenly distributed | Medium | High : Delays in one component could affect the integration of the entire system and reduce the time available for testing | Dividing the project into clear tasks with assigned responsibilities and deadlines. Hold regular meetings and use GitHub to track progress. Ensure that all members understand the major parts of the system rather than creating isolated knowledge. |